2016

Project Manager: Leah Pietron, PhD Brevan Jorgenson, Doug Nichols, Brendan Murray

SpaceMen

10/8/2016

****

DOspace Member & Mentor Database

Project Manager: Leah Pietron, PhD

**Table of Contents**

[**Milestone 1 Table of Contents 4**](#_Toc463632368)

[**Control Documents 5**](#_Toc463632369)

[**Milestone 1 Change Log 5**](#_Toc463632370)

[**Roles and Responsibilities Matrix 7**](#_Toc463632371)

[**Client Documents 8**](#_Toc463632372)

[**Milestone Executive Summary 8**](#_Toc463632373)

[**Project Manager Documents 8**](#_Toc463632374)

[**Systems Service Request 8**](#_Toc463632375)

[**Project Charter 11**](#_Toc463632376)

[**Stakeholder Register 15**](#_Toc463632377)

[**Issues Log 16**](#_Toc463632378)

[**Milestone 2 17**](#_Toc463632379)

[**Milestone 2 Table of Contents 1**](#_Toc463632380)**8**

[**Control Documents 19**](#_Toc463632381)

[**Milestone 2 Change log 19**](#_Toc463632382)

[**Responsibilities matrix 21**](#_Toc463632383)

[**Client Documents 22**](#_Toc463632384)

[**Opening Statement: 22**](#_Toc463632385)

[**Executive Summary: 22**](#_Toc463632386)

[**Project Scope Statement: 22**](#_Toc463632387)

[**Statement of Work: 22**](#_Toc463632388)

[**Project Management Documents: 22**](#_Toc463632389)

[**Project Management Plan: 22**](#_Toc463632390)

[**Economic Feasibility Analysis: 23**](#_Toc463632391)

[**Implications for the Client: 23**](#_Toc463632392)

[**Items for Approval: 23**](#_Toc463632393)

[**Project Scope Statement 24**](#_Toc463632394)

[**Project/Opportunity Statement: 24**](#_Toc463632386)

[**Project Objectives: 24**](#_Toc463632387)

[**Goals: 24**](#_Toc463632388)

[**Objectives: 25**](#_Toc463632389)

[**Project Description: 25**](#_Toc463632390)

[**Buisness Benefits: 25**](#_Toc463632391)

[**Project Deliverables: 25**](#_Toc463632392)

[**Estimated Project Duration: 26**](#_Toc463632393)

[**Statement of work 26**](#_Toc463632395)

[**Project Description: 26**](#_Toc463632396)

[**Goals: 26**](#_Toc463632397)

[**Project Objectives: 27**](#_Toc463632398)

[**Milestone 1 September, 10, 2016 27**](#_Toc463632399)

[**Milestone 2 October 9, 2016 27**](#_Toc463632400)

[**Milestone 3 November 12, 2016 28**](#_Toc463632401)

[**Presentation December 8, 2016 28**](#_Toc463632402)

[**Milestone 4 December 10, 2016 28**](#_Toc463632403)

[**Issue log 29**](#_Toc463632416)

[**Project Management Appendix**](#_Toc463632404) **D**

[**Task List Appendix D**](#_Toc463632405)

[**Resource List Appendix D**](#_Toc463632406)

[**Work Breakdown Schedule Appendix D**](#_Toc463632407)

[**Economic feasibility analysis Appendix E**](#_Toc463632408)

[**Summary Worksheet Appendix**](#_Toc463632409) **E**

[**NPV, ROI, BEP Appendix E**](#_Toc463632410)

[**One-time costs Appendix E**](#_Toc463632411)

[**Recurring costs Appendix E**](#_Toc463632412)

[**Tangible benefits Appendix E**](#_Toc463632413)

[**Breakeven chart Appendix E**](#_Toc463632414)

[**Assumption worksheet Appendix**](#_Toc463632415) **E**

****

# ****Milestone 1****

**August 22nd – September 11th, 2016**

**Mileston Manager:**

**Brevan Jorgenson**

## ****Milestone 1 Table of Contents****

[**Control Documents** 5](#_Toc461398816)

[**Milestone 1 Change Log** 5](#_Toc461398817)

[**Roles and Responsibilities Matrix** 7](#_Toc461398818)

[**Client Documents** 8](#_Toc461398819)

[**Milestone Executive Summary** 8](#_Toc461398820)

[**Project Manager Documents** 8](#_Toc461398821)

[**Systems Service Request** 8](#_Toc461398822)

[**Project Charter** 11](#_Toc461398823)

[**Stakeholder Register** 15](#_Toc461398824)

[**Issues Log** 16](#_Toc461398825)

### **Control Documents**

#### **Milestone 1 Change Log**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Section** | **Change Description** |
| **1.0** | **9/1/2016** | **Brevan Jorgensen** | **Roles and Responsibilities** | **Initial roles assigned** |
| **1.1** | **9/9/2016** | **Brendan Murray** | **Running Document** | **Wrote initial framework with tables of index** |
| **1.0** | **9/9/2016** | **Brendan Murray** | **Project Charter** | **Wrote initial document** |
| **1.0** | **9/9/2016** | **Douglas Nichols** | **Executive Summary** | **Initial document** |
| **1.0** | **9/9/2016** | **Brendan Murray** | **Email Logs Appendix A** | **Pulled all group emails and formatted into appendix A for Milestone 1** |
| **1.0** | **9/9/2016** | **Brendan Murray** | **Email Logs Appendix A** | **Updated meeting minutes for all meetings in Milestone 1** |
| **1.2** | **9/9/2016** | **Brevan Jorgenson** | **Running Master (all sections)** | **Cretaing the master document for better team colaberation** |
| **1.1** | **9/9/2016** | **Douglas Nichols** | **Executive Summary** | **Revised some elements** |
| **1.0** | **9/10/2016** | **Brendan Murray** | **SSR** | **Wrote Systems Service Request** |
| **1.0** | **9/10/2016** | **Brendan Murray** | **Cause and Effect Diagram** | **Created initial version** |
| **1.0** | **9/10/2016** | **Brendan Murray** | **Organization Chart** | **Created initial version** |
| **1.4** | **9/10/2016** | **Brevan Jorgenson** | **Running Master (all sections)** | **Made post walkthrough edits** |
| **1.1** | **9/10/2016** | **Brevan Jorgensen** | **Swim lane Diagram** | **Created initial version** |
| **1.5** | **9/10/2016** | **Brevan Jorgenson** | **Appendicies** | **Seperated the appendcieis and analysis diagrams into their own documents** |
| **1.0** | **9/10/2016** | **Douglas Nichols** | **Work Flow Diagram** | **Created initial version** |
| **1.3** | **9/10/2016** | **Douglas Nichols** | **Executive Summary** | **Further Edits after Walkthrough** |
| **1.6** | **9/11/2016** | **Brevan Jorgenson** | **Running Master (all sections)** | **Made final edits before submission** |
| **1.1** | **9/11/2016** | **Brendan Murray** | **Project Charter** | **Small revisions** |
| **1.1** | **9/11/2016** | **Brendan Murray** | **Stake holder Register** | **Small revisions** |
| **1.2** | **9/11/2016** | **Brendan Murray** | **Email Logs Appendix A** | **Added Friday, Saturday, Sunday threads** |
| **1.2** | **9/11/2016** | **Brendan Murray** | **Email Logs Appendix A** | **Updated minutes format and added Saturday Meeting** |

#### **Roles and Responsibilities Matrix**

|  |  |  |
| --- | --- | --- |
| **Name** | **Role** | **Responsibilities** |
| **Dr. Leah Pietron** | **Project Manager** | **The Project Manager will oversee the project and provide guidance for the general direction of work.** |
| **Brevan Jorgensen** | **Milestone Manager** | **The Milestone Manager is responsible for submitting the completed milestone, the appendicies, milestone edits, the change log, roles and responsibilities matix, and issues log.** |
| **Brendan Murray** | **Customer outreach and User Experience Manager** | **The Customer Outreach and User Experience Manager is responsible for analysis diagrams, stakeholder registry, and project charter.** |
| **Douglas Nichols** | **Documentation Manager** | **The Documentation Manager is responsible for milestone executive summary, system service request, and meeting minutes.** |

### **Client Documents**

#### **Milestone Executive Summary**

##### **Opening Statement**

**Milestone 1 of the SpaceMen Project has been completed. The project is to remain on time and on budget.**

##### **Executive Summary**

Milestone 1 consists of the team involved with the project, coming up with an idea for an application that could help solve some of the issues that a company is having. The development of a proper documentation used to execute the project. Team members are Milestone Manager, Brevan Jorgensen, Brendan Murray, and Doug Nichols.

DOspace is a non-profit community technology library that gives access to a digital workspace, an innovation playground that everyone from all ages can learn, create, and enjoy. Currently the client is using a spreadsheet on Google Docs to manually match up a mentor with a member that request a certain skill set. We are going to make a database that will allow her to eliminate that process.

##### **Implications for Client**

**Cherie Geary, the volunteer coordinator at DOspace,** is using a spreadsheet on Google Docs to match up mentors with clients. There is nothing the client needs to implement for now until there is some type of development of the database.

##### **Items for Approval**

Documents that require approval

* Client Documents- will help with understanding exactly what the client expects during the course of the project.
* Systems Service Register- a request from a user for information, advice, change, or access.
* Project Charter- sets out detailed project goals, roles and responsibilities, identifies the main stakeholders, and the level of authority of a project manager.
* Analysis Diagram- will include a cause and effect, swim lane, and a workflow diagram.
* Stakeholder Register- is a project management document which contains the information about the project's stakeholders.
* Issue Log- contains a list of ongoing and closed issues of the project.

### **Project Manager Documents**

#### **Systems Service Request**

**REQUESTED BY: DOspace**

**DATE: 9 Aug 2016**

**DEPARTMENT: Mentorship**

**LOCATION: 7205 Dodge Street Omaha, NE 68114**

**CONTACT: Cherie Gosset, Volunteer Coordinator**

**TYPE OF REQUEST: URGENCY:**

**[ X ] New System [ ] Immediate - Operations are impaired or**

**opportunity lost**

**[ ] Systems Enhancement [ ] Problems exist, but can be worked around**

**[ ] System Error Correction [ X ] Business losses can be tolerated until new**

**system installed**

**[ ] Other [ ] Other**

##### **PROBLEM STATEMENT:**

**DOspace offers a mentorship program where a volunteer mentor is paired with a member in a 1-hour session to help them learn a specific IT topic. Cherie Geary, our DOspace contact, must regularly go through a spreadsheet of mentors and manually match them with a DOspace member requesting help. The task is manageable due to the number of mentors and requests however this number will grow as DOspace approaches it’s second year of operation.**

##### **SERVICE REQUEST:**

**Cherie Geary, our DOspace contact, would like a database application to better organize meetings between community members and DOspace mentors. Additionally, the application will provide reporting capabilities.**

**IS LIAISON: Brendan Murray**

**SPONSOR: Cherie Geary**

**--------------------------- TO BE COMPLETED BY PROJECT MANAGER--------------**

**ADDITIONAL DOCUMENTATION INCLUDED? [ ] YES [ ] NO**

**ACTION (to be completed by instructor)  
  
 [ ] Request approved - Assigned to \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Start date \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  
  
 [ ] Recommend revision**

**[ ] Suggest user development**

**[ ] Reject for reasons \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**COMMENTS (to be completed by instructor)**

#### **Project Charter**

**Refers to a statement of objectives in the project. The project charter also provides a description of the project, purpose of the project, requirements for the product and project, summary of the budget, risks, approval and a summary of the schedule of the project.**

**Project Title: DOspace Member and Mentor Database**

**Project Sponsor: Cherie Geary Date Prepared: 11 Sep 2016**

**Project Manager: Dr. Leah Pietron Project Customer: DOspace**

**Project Purpose or Justification:**

**The purpose of this project is to improve the process of matching Mentor’s with DOspace members. The purpose of Mentorship is to help DOspace members learn a variety of skills from experienced Mentors. Mentors’ have a variety of specific skills and specific available times and these must be matched with the availability and needs of the users.**

**Project Description:**

**For this project we will be creating a database of Members and Mentors. Members will have basic identifying information, contact details, available times, personal notes and desired skill. Mentors will have basic identifying information, contact details, available times, personal notes, and their skill sets. Cherie will need to be able to query and compare these two groups in order to find matches so she can add and confirm the meetings with both the Mentor and Member and schedule the time in the DOspace calendar. Cherie also needs to be able to make and compare notes related to the Mentors and Members so she can identify problems and improve the program.**

**High-level Project and Product Requirements:**

**The following conditions must be met for this project to succeed**

**1. The solution must have a limited impact on the current infrastructure of DOspace**

**a. Preferably running the database on Cherie’s Desktop**

**2. It must be easy to import and submit information to the database**

**a. If possible some fields should be autofilled**

**b. If there is a possibility to import a data set this should be used**

**c. All forms should be tab indexed for easy data entry without using the mouse**

**3. It must be easy to query information and make comparisons**

**a. If possible have some prebuilt queries**

**b. There needs to be a simple, possibly automated, way to make comparisons for non-standard fields like Member-Mentor age range, approval rating, and personal notes**

**4. The database must be accessible from anywhere within the DOspace LAN**

**a. Remote desktop access**

**b. Webform access**

**Summary Budget:**

|  |  |
| --- | --- |
| **Description** | **Estimated cost** |
| **Microsoft Access** | **$0** |
| **Food** | **$0** |
| **Administrative fees** | **$0** |
|  |  |

**Initial Risks:**

**Expected potential risks for this project include**

1. **Technical issues obtaining a permanent copy of Access for the Host computer. It is possible that the DOspace version of Access may present problems when we migrate our solution to Cherie Geary’s computer**
2. **Security concerns with providing LAN level access. There may be some security concerns related to providing webforms.**
3. **Issues exporting current data into the database. There may be some problems adapting Cherie’s current data to the new system**

|  |  |
| --- | --- |
| **Summary Milestones** | **Due Date** |
| **Milestone 1**  **Table of Contents**  **Control Documents**  **Client Documents**  **Systems Service Request**  **Analysis Diagrams (Cause & Effect, Swim Lane Diagrams, Organizational Chart, & Work Flow Diagrams – AS IS)**  **Project Charter**  **Stakeholder Register**  **Meeting Communications**  **Issue Log** | **9-11-2016** |
| **Milestone 2**  **Control Documents**  **Client Documents**  **Project Scope Statement**  **Statement of Work**  **Project Management**  **Economic Feasibility Analysis**  **Meeting Communication**  **Peer Evaluations**  **Issues Log** | **10-8-2016** |
| **Milestone 3**  **Control Documents**  **Tracking Gantt chart**  **Baseline Project Plan**  **Requirements Documentation**  **Risk Register**  **Security Polices**  **Meeting Communications**  **Peer Evaluations**  **Issues Log** | **11-12-2016** |
| **Group presentation** | **To be determined** |
| **Milestone 4**  **Control Documents**  **Client Documents**  **Data Flow Diagrams**  **IDEFO diagrams**  **Data Dictionary Documentations**  **Enterprise Diagram**  **Tracking Gantt chart**  **Updated Milestone Documents**  **Meeting Communication**  **Peer Evaluations**  **Issues Log** | **12-17-2016** |

|  |  |  |
| --- | --- | --- |
| **Project Objectives** | **Success Criteria** | **Person Approving** |
| **Scope:** |  |  |
| **Create a working Database, Entry Forms, and Query Forms to simplify Mentor matching process** | 1. **Database Tables** 2. **Mentor Form** 3. **Member Form** 4. **Query Form** | **Dr. Leah Pietron** |
| **Time:** |  |  |
| **Our intention is to have the entire running document ready with Milestone 1 entries by the M1 due date on Sunday 9/11/2016** | **Our Milestone 1 assignment must be turned in by September 11, 2016** | **Dr. Leah Pietron** |
| **Cost:** |  |  |
| **The Cost goal is $0, the only expenditures will be in work done by team members** | **$0** | **Dr. Leah Pietron** |
| **Quality:** |  |  |
| **No functional problem in the database and forms** | **The solution must be intuitive for the sponsor and flexible enough to require limited maintenance** | **Dr. Leah Pietron** |
| **Other:** |  |  |

**Acceptance Criteria:**

|  |
| --- |
| **The Solution will successfully store Mentor and Member information. The forms will provide a efficient means of comparing Mentors and Members for the purpose of scheduling appointments** |

**Project Manager Authority Level**

**Staffing Decisions:**

|  |
| --- |
| **Brevan has advised everyone on their roles and expectations** |

**Budget Management and Variance:**

|  |
| --- |
|  |

**Technical Decisions:**

|  |
| --- |
| **The Milestone Manager will handle all changes on a management level but will consult Dr. Pietron and Cherie Geary before implementing them** |

**Conflict Resolution:**

|  |
| --- |
| **Conflicts in interest will be handled internally and Democratically, any major conflicts will be escalated to Dr. Pietron for arbitration.** |

**Escalation Path for Authority Limitations:**

|  |
| --- |
| **Any authority conflicts that cannot be resolved at the milestone manager level will be escalated to Dr. Pietron** |

**Approvals:**

**Project Manager Signature Sponsor or Originator Signature**

**Project Manager Name Sponsor or Originator Name**

**Date Date**

### **Stakeholder Register**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Name** | **Position** | **Role** | **Contact Information** | **Requirements** | **Expectations** | **Influence** | **Classification** |
| **Cherie Geary** | **Volunteer Coordinator** | **Client** | **Phone: (402) 819-4022** | **A database that will aid in matching members to mentors based on skills.** | **A functional database that will match members to mentors.** | **High** | **Stakeholder** |

**Issues Log**

**Project Title: DOspace Member &Mentor Database Date Prepared: 9/9/2016**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Issue ID** | **Category** | **Issue** | **Impact on Objectives** | **Urgency** |
| **01** | **Communication** | **Communication between team members are slow** | **High impact, in the form of emails, responses were slow** | **High** |
| **02** | **Communication** | **Currently having too many forms of communication** | **Low impact** | **Low** |
| **03** | **Team member** | **We had a team member drop out of the class** | **High impact, increased workload** | **High** |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Responsible Party** | **Actions** | **Status** | **Due Dates** | **Comments** |
| **Entire team** | **Implement a group share and continue with email** | **In progress** | **No date due** |  |
| **Entire team** | **Establish meeting times for the group** | **Completed** | **9/8/2016** | **We have come up with a time/day to meet every week** |
| **Entire team** | **Communicate with stakeholder** | **In progress** | **9/16/2016** | **To keep in touch and up to date with Cherie Geary** |

****

# ****Milestone 2****

**September 12th – October 8th, 2016**

**Mileston Manager:**

**Douglas Nichols**

## ****Milestone 2 Table of Contents****

Table of Contents

**Type chapter title (level 1)1**

Type chapter title (level 2)2

Type chapter title (level 3)3

**Type chapter title (level 1)4**

Type chapter title (level 2)5

Type chapter title (level 3)6

**Control Documents**

### Milestone 2 Change log

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Change** | **Section** |
| 1.0 | 9/15/16 | Initial release | Roles and Responsibilities Matrix |
| 1.0 | 9/20/16 | Initial release | Statement of Work |
| 1.0 | 9/20/16 | Initial release | Client Documents |
| 1.0 | 9/20/16 | Initial release | Project Scope Statement |
| 1.0 | 9/20/16 | Initial release | Project Management Documents |
| 1.0 | 9/20/16 | Initial release | Economic Feasibility Analysis |
| 1.0 | 9/20/16 | Initial release | Meeting Communication |
| 1.0 | 9/22/16 | Initial release | Issue Log |
| 2.0 | 9/24/16 | Review and suggestions made by the Project Manager Dr. Pietron | RRM |
| 2.1 | 9/25/16 | Suggestions corrected | RRM |
| 2.0 | 10/8/2016 | Update | Change Log |
| 2.0 | 9/26/2016 | M2 version | Responsibilities Matrix |
| 2.0 | 9/26/2016 | M2 version | Client Documents |
| 2.1 | 10/8/2016 | Walkthrough Updates | Client Documents |
| 1.0 | 9/26/2016 | Initial release | Project Scope Statement |
| 1.1 | 10/8/2016 | Walkthrough Updates | Project Scope Statement |
| 1.0 | 9/26/2016 | Initial release | Statement of Work |
| 1.1 | 10/8/2016 | Walkthrough Updates | Statement of Work |
| 1.0 | 9/26/2016 | Initial Release | WBS |
| 1.0 | 9/26/2016 | Initial Release | Pert Diagram |
| 1.0 | 9/26/2016 | Initial Release | Gantt Chart |
| 1.0 | 9/26/2016 | Initial Release | Economic Feasibility Assessment |
| 1.1 | 10/7/2016 | Pre-walkthrough updates | Economic Feasibility Study |
| 2.0 | 9/26/2016 | M2 Version | Issues Log |
| 2.0 | 9/26/2016 | Concatenated A-E | Appendices Document |
| 2.0 | 10/6/2016 | M2 update | AA: Email Log |
| 2.0 | 10/7/2016 | M2 Update | AB: Meeting Minutes |
| 2.0 | 9/29/2016 | M2 touch up | AC: Analysis Diagrams |
| 1.0 | 10/7/2016 | Appendix Stubs | AD and AE entries |

### Client Documents

#### Opening Statement

Milestone 2 of the SpaceMen Project has been completed. The project is to remain on time and on budget.

#### Executive Summary

The purpose for Milestone 2 was to provide the scope and the feasibility of the project. Milestone 2 includes the development of the Project Scope Statement, Statement of Work, Project Management Documents, Project Management Plan, Economic Feasibility Analysis, Implications for the Client, and Items for Approval. The Milestone Manager for Milestone 2 is Doug Nichols.

The Milestone 2 documents are:

#### Project Scope Statement

The Project Scope Statement is an outline of the project's deliverables, objectives and goals, and key success factors. The well-written scope statement defines the overall boundaries of the project.

#### Statement of Work

The Statement of Work provides the project specific activities, description, objectives, and of documents for each of the milestones. The due dates for each milestone are also included in the document.

### Project Management Documents

The Project Management Documents include the Gantt Chart, Network diagram, Work Breakdown Structure, and a Resources List.

* + **The Gantt Chart**: Includes a graphical overview of the project, which includes a timeline and task of duration of the project.
  + **Network Diagram**: Provides an overview of the entire system and a visual representation of the network architecture.
  + **Work Breakdown Structure**: Provides a decomposition of the project into phases, deliverables and work packages.
  + **The Resources List** Provides a list of the resources involved with the project; analysis, team members that were involved with the overall design, and the development of the project.

Please refer to the Appendix D for additional details.

#### Economic Feasibility Analysis

This document provides a economic overview of the benefits and costs of the DOspace Database for the first five years of use.

* **Net Present Value :** Is the present value over the course of a given point in time. The overall net present value for the project is$147,841.
* **The Return on Investment:** The Return on Investment (ROI) is an amount calculated to show the overall gain of money back on an investment. The ROI of the DOspace Database is 9471%.
* **Break Even Point :** The Break Even Point (BEP) is when the return from the project equals to the cost of the project. The break-even point for the DOspace Database is .01 year or 4 days.
* **Tangibile Benefits:** Tangible benefits are benefits the client gets from using the project. In our project that would be less time spent each week organizing meetings totaling $40,000 in saved labor costs over the course of 5 years.
* **One-Time Costs:** One-time costs are costs that are only need once and typically happen at the beginning of the project, our one time costs total $180.
* **Recurring Costs:** Recurring costs are costs that will be charged multiple times throughout a projects lifecycle. We calculated reoccurring costs on an annual basis our recurring costs total $360.

Please refer to Appendix E for detail on the information.

#### Implications for the Client

Milestone 2 has no implications for client. No additional resources are needed at this time for the application.

#### Items for Approval

The following documents have been submitted for approval:

* Project Scope Statement
* Statement of Work
* Project Management Documents
* Economic Feasibility Analysis
* Issue Logs
* Diagrams

### Project Scope Statement

**SpaceMen Prepared by:** Brendan Murray

Statement of Project Scope **Date:**  October 8, 2016

**General Project Information**

**Project Name:** DOspace Member and Mentor Database

**Project Sponsor:** Cherie Geary

**Project Manager:** Dr. Pietron

**Problem/Opportunity Statement**

Our Client, DOspace, needs a more efficient way to match Mentor’s and Member’s for their Mentorship program. They would also like the ability to quickly run reports on past meetings. Currently the matching process for a single meeting can take between 15 and 45 minutes and upto 3 hours in a day for all appointments. Currently there is no efficient way to generate reports on past meetings. The mentorship program is expected to grow significantly in the coming months and as it grows the overhead is expected to increase exponentially as the need for reports will grow along with the need to setup meetings.

**Project Objectives**

**Goals**

* Produce a working Access Database that meets Mentor/Member Matching and Reporting needs
* Train current staff in the use of the Database so that it's implementation meets DOspace goals

**Objectives**

* Functionality to query Member’s and Mentor’s based on various attributes
* Functionality to produce reports on Members, Mentors and Meetings quickly
* Produce a clear Electronic and Printed copy of Documentation for the Maintenance and regular use of system
* Provide training to staff so they can use the system to it’s full extent

**Project Description**

The SpaceMen group will develop a Microsoft Access database for the DOspace mentoring program. This database will track Mentor contact information, skill sets, workload, total meetings, missed meetings, complaints, skill preferences, Member preferences, personal notes, and anything else deemed useful in matching a Mentor with a Member or improving outcomes. The database will also track Member contact information, previous meetings, subjects of interest, total meetings, successful meetings, missed meetings, and personal notes. Continued meetings with Cherie Geary will determine if the project is on track and identify missing features or features not properly implemented.

**Business Benefits**

* Save 8-12 hours or $160-$240 per week organizing meetings
* Reduce query posts made to Mentor Chatroom for certain skill sets
* Free up time for Cherie to focus on other assigned DOspace projects
* Substantial speculated benefits to DOspace sponsor funding if the program is successful and can produce results in the form of satisfied members and accurate reports of program information

**Project Deliverables**

* Workbook with Milestones 1-4
* A working prototype for use in DOspace Mentoring program
* Technical Documentation on the database for maintenance
* A user manual for DOspace staff

**Estimated Project Duration:** 9 Months

Phase 1: Analysis and Planning 26 August 2016 – 17 December 2016

Phase 2: Design and Implementation 12 January 2016 – 08 May 2016

### Statement of work

**SpaceMen Prepared By:** Brendan Murray

Statement of Work **Date:** 08 October 2016

**Project Name:** Dospace Member and Mentor Database

**Project Manager:** Dr. Leah Pietron, PH.D.,

**Customer:** DOspace

**Project Sponsor:** Cherie Geary, DOspace Volunteer Coordinator

**Project Start/End Dates (estimate):** 22 August 2016 – 10 May 2017

**Development Staff Estimates (man-months):** 4.5 man-months

#### Project Description

This project will establish a MS access based database which will store information for various Members and Mentors via webforms. The information will be queried, also using MS access webforms, in order to match compatible DOspace mentors with DOspace members for mentoring sessions.

This Database will be hosted locally on the DOspace LAN and will be operated by 1-2 Volunteer coordinators as needed. The prototype will be tested by the SpaceMen team during meetings and will be installed and configured on a local DOspace PC when it has passed all applicable tests. Full Documentation and training will be provided in order to integrate the new solution into the Volunteer Coordinator’s workflow.

#### Goals

* Produce a working Access Database that meets Mentor/Member Matching and Reporting needs
* Train current staff in the use of the Database so that it's implementation meets DOspace goals

#### Project Objectives

* Functionality to query Member’s and Mentor’s based on various attributes
* Functionality to produce reports on Members, Mentors and Meetings quickly
* Produce a clear Electronic and Printed copy of Documentation for the Maintenance and regular use of system
* Provide training to staff so they can use the system to it’s full extent

#### Phases of Work

##### Milestone 1 September, 10, 2016

1. Form Group
2. Control Documents
   1. Meeting Minutes: Appendix B
   2. Change log
   3. Issue log
   4. Email log: Appendix A
3. Client Documents
4. Systems Service Request
5. Project Charter
6. Business Case
7. Stakeholder Register
8. Appendix D: Analysis Diagrams

##### Milestone 2 October 9, 2016

1. Control Documents
   1. Meeting Minutes: Appendix B
   2. Change log
   3. Issue log
   4. Email log: Appendix A
2. Client Documents
3. Project Management Tasks
   1. Task List,
   2. WBS
   3. Gantt chart
   4. Network Diagram
4. Project Management PlanEconomic Feasibility Analysis
5. Project Scope Statement
6. Statement of Work
7. Meeting Communications

##### Milestone 3 November 12, 2016

1. Control Documents
   1. Meeting Minutes: Appendix B
   2. Change log
   3. Issue log
   4. Email log: Appendix A
2. Client Documents
3. Tracking Gantt chart
4. Baseline Project Plan
5. Requirements Documentation
6. Risk Register
7. Information Systems Security Policies
8. Team Member Status Report
9. Meeting Communication
10. Running Document

##### Presentation December 8, 2016

1. Plan Presentation Roles
2. Design Slides
3. Rehearsal

##### Milestone 4 December 10, 2016

1. Control Documents
   1. Meeting Minutes: Appendix B
   2. Change log
   3. Issue log
   4. Email log: Appendix A
2. Client Documents
3. Data Flow Diagrams
4. IDEFO Diagrams
5. OOAD Diagrams
6. Data Dictionary Documentation
7. Enterprise Diagram
8. Tracking Gantt Chart
9. Updated Milestone Documents
10. Appendices
11. Peer Evaluations

### Issue log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Issue ID** | **Category** | **Issue** | **Impact on Objectives** | **Urgency** |
| 1 | Group Member | 9/22/16- Doug Nichols was unable to attend a group meeting, due to being ill | Low Impact- Still able to work on project | Low |
| 2 | Group Member | 9/29/16- Brevan was late to a meeting, due to work. | Low Impact- Was not a problem we were still able to get a lot done. | Low |
| 3 | Software | 10/4/16- Doug was having an issue with the project professional for the Gantt Chart. | Medium Impact- Worked on the Gantt Chart at PKI. | Medium |
| 4 | Group Member | 10/5/16- Matt ran into some problems, so was not able to work on the material for a couple of days. | Low Impact-  Was still able to get done with his part in a couple of days prior to due date. | Low |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Responsible Party** | **Actions** | **Status** | **Due Date** | **Comments** |
| Entire Team | Established meeting times changes | Completed | No date due | Changed the meeting day for each week to a Thursday |
| Entire Team | Came up with Milestone Leader | Completed | No date due |  |
| Entire Team | Split the Milestone up into sections for members to work on individually | In progress | 10/6/16 | Wanting to have everything completed to send to Dr. Pietron for overview |
| Entire Team | Come up with Milestone leader for next Milestone | In progress | No date due |  |

****

# ****Milestone 3****

**October 8th, 2016 – Noember 12th, 2016**

**Mileston Manager:**

**Douglas Nichols**

## Milestone 3 Table of Contents

[Milestone 3 16](#_Toc466301512)

### Client Documents

### Baseline Project Plan

### Requirements Documentation

### Risk Register

### Security Policies